BUCHAN CAVES RESERVE

European Heritage Action Plan

Commissioned by Parks Victoria

Richard Aitken Pty Ltd

in association with Lee Andrews

12 Oban Street  South Yarra  Victoria  3141

December 2003

Contents

1.0  INTRODUCTION							1

1.1  BACKGROUND								1

1.2  HISTORY (SECTION 2.0)							1

1.3  ANALYSIS OF COMPONENTS (SECTION 3.0)				1

1.4  ASSESSMENT OF CULTURAL SIGNIFICANCE (SECTION 4.0)	1

1.5  CONSERVATION POLICY (SECTION 5.0)					2

1.6  CONSERVATION ACTIONS (SECTION 6.0)				2

2.0  HISTORY									3

3.0  ASSESSMENT AND ANALYSIS OF

COMPONENTS								8

3.1  THE RESERVE OVERALL							8

3.1.1  Reserve boundaries

3.1.2  The outer reserve

3.2  CAVE INFRASTRUCTURE							9

3.2.1  Moon Cave infrastructure

3.2.2  Federal Cave infrastructure

3.2.3  Royal Cave infrastructure

3.2.4  Fairy Cave infrastructure

3.3  VEGETATION									11

3.3.1  Indigenous species

3.3.2  Early plantings (pre-1929)

3.3.3  Linaker-era plantings (1929–38)

3.3.4  Owens/Sandford era plantings (1939–42)

3.3.5  Post-war plantings (1946–72)

3.3.6  Recent plantings (post-1972)

3.4  CAMPING AREAS								20

3.4.1  Former camping ground

3.4.2  Main camping ground

3.4.3  North Arm camping ground

3.4.4  Spring Creek camping ground

3.5  BUILDINGS AND STRUCTURES						24

3.5.1  Entrance archway

3.5.2  Pump House

3.5.3  Caves House

3.5.4  Sheds

3.5.5  Tennis court

3.5.6  Former engineer’s residence

3.5.7  Swimming pool

3.5.8  Swimming pool change rooms

3.5.9  Fence around doline

3.5.10  Barbecue

3.5.11  Offices

3.5.12  Federal cave entrance

3.5.13  Rockwork (along creek)

3.5.14  Car wash site

3.5.15  Sewerage plant

3.5.16  Cabins

3.5.17  North Arm toilet and shower block

3.5.18  Kitchen

3.5.19  Laundry site

3.5.20  Information shelter

3.5.21  Main toilet and shower block

3.5.22  Campers’ Lounge / Kiosk

3.5.23  Interpretation centre

3.5.24  Children’s playground

3.5.25  Spring Creek toilet block

3.5.26  Culvert

3.5.27  Royal Cave toilet block

3.5.28  Royal Cave entrance

3.5.29  Royal Cave exit

3.5.30  Rotunda

3.5.31  Engine House site

3.5.32  Store

3.5.33  Guide room

3.5.34  Fairy Cave toilet block

3.5.35  Fairy Cave entrance

3.5.36  Fairy Cave exit

3.5.37  Rustic signs

3.5.38  Stone bollards and log fences

3.6  ROADS AND TRACKS							42

3.6.1  Main roadway

3.6.2  Bridges

3.6.3  Car parks

3.6.4  Walking tracks

3.7  DOCUMENTATION AND INTERPRERATION				46

3.7.1  Moveable cultural heritage

3.7.2  Archival documentation

3.7.3  Oral history traditions

4.0  ASSESSMENT OF CULTURAL SIGNIFICANCE	49

4.1  HISTORIC VALUES								49

4.1.1  Interpretation and tourist use of Australian caves

4.1.2  Pre-war Australian National Parks

4.1.3  Government social policy initiatives

4.2  SOCIAL / SPIRITUAL	VALUES						58

4.2.1  Continuity of use

4.2.2  Links to Buchan township and immediate locality

4.3  AESTHETIC VALUES								59

4.3.1  Linear qualities of designed landscape

4.3.2  Rustic design ethos

4.3.3  European influence on planting

4.4  SCIENTIFIC VALUES								66

4.4.1  Collection of trees of horticultural importance

4.4.2  Protection of outstanding natural features

4.5  STATEMENT OF CULTURAL SIGNIFICANCE				67

5.0  CONSERVATION POLICY					69

5.1  OBLIGATIONS ARISING FROM CULTURAL SIGNIFICANCE	69

5.2  OWNER/MANAGER’S NEEDS AND RESOURCES			69

5.2.1  Ownership and management

5.2.2  Recent works and current proposal

5.2.3  Funding

5.2.3  Aspirations

5.3  EXTERNAL FACTORS							73

5.3.1  Heritage recognition

5.3.2  Legislative controls

5.3.3  Community needs and social context

5.4  RISK ASSESSMENT								73

5.5  USE OPTIONS AND THEIR IMPACT ON SIGNIFICANCE		79

5.6  SUMMARY									79

5.7  CONSERVATION POLICY							80

5.7.1  Use

5.7.2  Management

5.7.3  Fabric and setting

5.7.4  Interpretation

5.7 5  Future developments

5.7.6  Adoption and review

6.0  CONSERVATION ACTIONS					81

6.1  USE										81

6.2  MANAGEMENT								81

6.3  FABRIC AND SETTING							81

6.3.1  The Reserve Overall

6.3.2  Cave Infrastructure

6.3.3  Vegetation

6.3.4  Camping Areas

6.3.5  Buildings and Structures

6.3.6  Roads and Tracks

6.3.7  Documentation and Interpretation

6.4  INTERPRETATION								90

6 5  FUTURE DEVELOPMENTS							91

6.6  ADOPTION AND REVIEW							91

APPENDICIES

Appendix One: Plan of inner reserve

Appendix Two: Tree list (arranged alphabetically)

Appendix Three: Tree list (arranged numerically)

Appendix Four: Text of address by Elery Hamilton-Smith given to community meeting, 20 May 2003

Appendix Five: Extracts from official files regarding 1938 National Park works

Appendix Six: Inventories of stores from 1931 and 1942

1.0  INTRODUCTION

1.1  BACKGROUND

This report was commissioned by Parks Victoria on 13 January 2003 in accordance with a consultant brief to prepare a European Heritage Action Plan for Buchan Caves reserve.

1.2  HISTORY (SECTION 2.0)

The history in Section 2.0 is given in the form of a brief chronology derived from research by Elery Hamilton-Smith and John Rogerson. Additional detail by the consultants is given in Section 3.0 (where the various components are treated individually).

1.3  ANALYSIS AND ASSESSMENT OF COMPONENTS (SECTION 3.0)

Within Section 3.0, the following arrangement has been followed:

•  Main sections are arranged chronologically by date of first development

•  Under ‘Caves’ infrastructure (section 3.2) means underground; all above ground stuff treated under ‘Buildings and structures’ (section 3.5)

•  Under Buildings and structures (section 3.5), individual components are arranged in sequential order from the Entrance archway

•  Areas have not been used except to group the attributes of the various camping areas (section 3.4)

Within each sub-section the following material is presented:

•  ‘History’: extremely brief notes arranged chronologically

•  ‘Description/integrity’: extremely brief notes supplemented by the risk analysis tables in the section treating the development of the Conservation Policy (section 5.0)

•  ‘Analysis of cultural significance’: listing of relevant themes which are then discussed in the separate section on Assessment of Cultural significance (Section 4.0); some themes could apply to all components listed, but themes have generally been listed only where they are particularly relevant and substantially aid an understanding of the component in question.

•  ‘Ranking of heritage values’: treats each of four values (Historic, Aesthetic, Social/spiritual, and Scientific) with a ranking (Primary value, Contributory value, No appreciable value, Intrusive, Value jeopardised by demolition or removal); these rankings will then form the basis for conservation actions (Section 6.0)

1.4  ASSESSMENT OF CULTURAL SIGNIFICANCE (SECTION 4.0)

Section 4.0 assesses the cultural significance of the place by using detailed themes derived from an understanding of the history and development of the place. The Australian Historic Themes (called for in the brief) will be mentioned under relevant thematic headings in this section. Relevant AHT Theme Groups include:

•  ‘1 Tracing the Evolution of the Australian environment’, especially theme 1.4 Appreciating the natural wonders of Australia

•  ‘3  Developing local, regional, and national economies’, especially theme 3.23 ‘Catering for tourists’

•  ‘8  Developing Australia’s cultural life’, especially theme 8.1.3 ‘Developing public parks and gardens’, 8.3 ‘Going on holiday’, 8.11.2 ‘Myth making and story-telling’

These AHT themes are quite broad when assessing an individual place such as Buchan Caves Reserve, and more detailed, site-specific themes have been developed, and these are as follows:

•  Interpretation and tourist use of Australian caves (see Section 4.1.1)

•  Pre-war Australian National Parks (see Section 4.1.2)

•  Government social policy (see Section 4.1.3)

•  Continuity of use (see Section 4.2.1)

•  Links to Buchan township and immediate locality (see Section 4.2.2)

•  Linear qualities of designed landscape (see Section 4.3.1)

•  Rustic design ethos (see Section 4.3.2)

•  European influence on planting (see Section 4.3.3)

•  Collection of trees of horticultural importance (see Section 4.4.1)

•  Protection of outstanding natural features (see Section 4.4.2).

This section concludes with a Statement of Cultural Significance, which summarises the significance of the place, and is then used as a basis for the preparation of the Conservation Policy (Section 5.0).

1.5  CONSERVATION POLICY (SECTION 5.0)

The section which develops a conservation policy (Section 5.0) highlights the obligations arising from cultural significance, and also includes other matters relevant to the formulation of a policy. As part of this, a risk assessment is undertaken using four main headings:

•  Visitor use and abuse

•  Structural adequacy

•  Environmental factors

•  Social and political factors.

Present and potential impacts are assessed using the following levels:

•  none

•  low

•  medium

•  high

•  very high.

1.6  CONSERVATION ACTIONS (SECTION 6.0)

Conservation actions (Section 6.0) have been recommended for each of the components treated in Section 3.0. These have been divided into the following priorities:

•  ongoing

•  urgent (next 12 months)

•  short term 1-3 years)

•  medium term (3–5 years)

•  long term (5–10 years).

Appendix One: Plan of inner reserve

[not included in this draft]

Appendix Two: Tree list (arranged alphabetically)

[not included in this draft]

Appendix Three: Tree list (arranged numerically)

Appendix Four: Text of address by Elery Hamilton-Smith given to community meeting, 20 May 2003

Appendix Five: Extracts from official files regarding 1938 National Park works

Appendix Six: Inventories of stores from 1931 and 1942

[not included in this draft]