Worksheet 1

Summary Guide for Development and Implementation of an EMS

| Element | Checklist | Completed? | Responsibility |  | Comments |
| --- | --- | --- | --- | --- | --- |
| Policy | Management commitment Prepare draft policy Circulate for comment at all levels Issue with management endorsement Distribute to all site employees |  |  |  |  |
| Initial environmental review | Select audit group Carry out audit Use risk assessment to identify significant impacts Draft report Review draft report Prepare final report Management endorsement |  |  |  |  |
| Regulations list | Identify legal requirements Prepare list of requirements Distribute list to relevant staff |  |  |  |  |
| Set objectives and targets | Determine long-term objectives for the company Set environmental objectives Assign targets for meeting each objective, including - controlling significant impacts - ensuring regulatory compliance - reduce emissions - reduce wastes - reduce resource use |  |  |  |  |
| Environmental management plan | Develop strategies for achieving the objectives and targets Assign responsibilities Draw up summary tables |  |  |  |  |
| Documentation | Identify information required If possible align with existing document systems Establish document control procedures |  |  |  |  |
| Structure and responsibilities | Identify positions with potential to affect the environment Define responsibilities for each position Issue work descriptions |  |  |  |  |
| Procedures:-- operational | Identify activities with potential for environment impact Establish current procedures Review procedures and amend or supplement Familiarise personnel |  |  |  |  |
| Procedures:-- planning | Identify future sources of pollution (both typical and abnormal) Assess effects on the environment and the community Formulate control strategies for each |  |  |  |  |
| Procedures:-- emergency | Identify areas and operations where accidents may occur Formulate emergency procedures Assign emergency responsibilities Train all site personnel Practice emergency response |  |  |  |  |
| Procedures:-- nonconformance | Develop non-conformance procedures Assign responsibility Management gives a clear message that non-conformance is unacceptable |  |  |  |  |
| Monitoring:-- emissions | Formulate list of” - sources of waste - parameters to be measures - sampling frequency - monitoring techniques - responsibility Determine reporting structure |  |  |  |  |
| Monitoring:-- performance | Lists parameters to review Set review period Assign responsibility Determine reporting structure |  |  |  |  |
| Training:-- environmental awareness | Choose a trainer Set course content and structure Train site staff Establish induction courses Establish refresher courses |  |  |  |  |
| Training:--environmental specific | Identify specific training needs List training requirements for each site position Choose trainer Train relevant staff Establish induction courses Establish refresher courses |  |  |  |  |
| Communication:-- internal | Establish lines of communication for: - demonstrating management commitment - raising awareness of environmental obligations receiving and responding to employee concerns |  |  |  |  |
| Communication:-- external | Identify interested parties Establish procedures for reporting to regulators Appoint a community contact person Establish a procedure for dealing with complaints Develop a community information system |  |  |  |  |
| Environmental Manual | Compile EMS components Develop system for making sure all copies are kept up to date |  |  |  |  |
| Integration | Management state requiring compliance with EMS Environmental awareness training Resolve conflicts between production and EMS Use or modify existing procedures Familiarise personnel with procedures Review EMS Environment and community liaison |  |  |  |  |
| Maintaining EMS:-- internal review | Schedule reviews (at least annual) Discuss problems with staff Change processes Identify reporting problems |  |  |  |  |
| Maintaining EMS:-- external review | External reviews Audit EMS Review and amend EMS Familiarise personnel with changes. |  |  |  |  |